City: Avon Park
Project Title: Fire Station Hardening
Grant Contract No.: IR122

Infrastructure Repair Program

Activity Reporting Period: January – March 2022

Grant Contract No.:  IR122

Term:  48 months

Project Amount: $894,087.00

Reporting Requirements:

Project Description: Fire Station Hardening Project

Financial Data:

| Total Grant (100%) | Expenditures to Date | Balance Remaining |
| --- | --- | --- |
| $894,087.00 | 0 | $894,087.00 |

Accomplishments within the past quarter:

Complete the certificate of exemption. Complete the admin procurement. Begin the ENVRR.

Issues or risks that have been faced with resolutions:

None

Projected activities to be completed within the following quarter:

Complete the ENVRR 25%. Complete the engineering procurement 25%.