**City: Avon Park  
Project Title: Fire Station Hardening  
Grant Contract No.: I0122**

**Infrastructure Repair Program**

**Activity Reporting Period: July-September 2022**

**Grant Contract No.: IR122**

**Term: 48 months**

**Project Amount: $894,087.00**

**Reporting Requirements:**

**Project Description: Fire Station Hardening Project**

**Financial Data:**

|  |  |  |
| --- | --- | --- |
| **Total Grant (100%)** | **Expenditures to Date** | **Balance Remaining** |
| $894,087.00 | 0 | $894,087.00 |

**Accomplishments within the past quarter:**



**ENVRR is complete and received ATUGF. Readvertise the engineering RFQ.**

**Issues or risks that have been faced with resolutions:**

**None**

**Projected activities to be completed within the following quarter:**

**Complete the engineering company selection and contracting.**