City: Avon Park
Project Title: Drinking Water Infrastructure Project

Grant Contract No.: MT039

Infrastructure Repair Program

Activity Reporting Period: May 2022

Grant Contract No.:  MT039

Term:  48 months

Project Amount: $670,623.00

Reporting Requirements: Monthly progress reporting

Project Description: Drinking Water Infrastructure Project

Financial Data:

| Total Grant (100%) | Expenditures to Date | Balance Remaining |
| --- | --- | --- |
| $670,623.00 | 0 | $670,623.00 |

Accomplishments within the past Month:

Progress on the ENVRR 30%. Work plans. Budget form.

Issues or risks that have been faced with resolutions:

None.

Projected activities to be completed within the following Month:

Complete the ENVRR 60%. Complete the engineer RFP.